MVP Ideas And Planning

List of MVP Project Goals to Hit

Full to do list
  - Implement stats and how they modify gameplay (Power, initiative, etc)
  - Implement multiple playable characters
  - Implement activation order and turn sequence
    - implement activation windows
- implement Universal character model
- Create full list of card effects to implement (draw X cards, discard X random card, discard X specific cards, Deal damage of Type, Apply burning/poisoned, etc etc)

MVP 1: Base Product

General To Do
- Buy/Install the CCG card asset
- Experiment and learn the source code and unity work flow thoroughly
- Extend the base products functionality slightly

- MVP Conditions
  - Add 3 extra card effects (draw a card, gain strength, gain energy, etc)
  - Add 1 extra enemy
  - Add 1 extra visual effect

MVP 2: Base Product

- General To do
  - Design a 10 card deck that would closely reflect a starting deck we would like to have
  - Implement 2 enemies that are like StS enemies
  - Implement Universal character model
- Card Effects to implement
  - Draw X cards effect
  - Gain X Energy effect
  - Discard X Random cards effect
  - Gain X Strength effect
  - Add X specific cards to your hand
- Enemies to implement from StS
  - Orc Rager
    - Dark Prayer: Gain 3 Growing
    - Strike: Deal 6 damage
  - Skeleton Assassin
    - Strike: Deal 9 physical damage
  - Skeleton Berserker
    - Passive(Enrage 2)
    - Strike: Deal 5 physical damage
  - Skeleton Mage
    - Charging: Do nothing
    - Meteor: Deal 25 fire damage
  - Skeleton Shield Bearer
    - Protect: Give an ally 8 Block
    - Shield Bash: Deal 6 physical damage

Script Planning

Enemy planning

Enemy Controller
for now, holds all the logic setting enemy intents, changing intents, setting intent views, setting target, setting target indicator, etc

To do
- create script and views for enemy intent icon
- update enemy onturncyclestart and activation end. Set all enemy intents on turn start (if turn 1), then after, intent is reset on activation end.

Enemy
- need a list of all actions they know
- need a function that decides the next action to take
- need a function that randomly picks a target (or picks a specific target)
- need a function that sets the intent image and value
  - needs to be some kinda of damage calculation here to keep the value accurate, and also so it can be updated when passives are modified (e.g. if a defender gets vulnerable applied, the enemys attack damage text should be updated)

new script: EnemyAction

- model class that describes an action that an enemy can make
- name, damage value, aoe or not, enum for attack/aoe/buff/defense etc (for intent icon)

GUI and UX To do
- characters have a circle beneath them
  - circle base color is blue for defenders and red for enemies
  - circle glows brighter if it is that characters activation
  - circle glows on mouse over character
- enemy intent
  - mousing over an enemy shows which defender it will target with its next action (if there is a target)
  - this is indicated by an arrow drawn from its base to its targets base OR
  - indicated by 4 red arrows that form a square, centred on the target
  - how can we

Mega To Do List:

Character Circle Base:
- Create script
- Create images/view
- create animations
  - circle base color is blue for defenders and red for enemies
  - circle glows brighter if it is that characters activation
  - circle glows on mouse over character

Draw/Discard Pile
- Clicking on brings up view which shows all cards in the pile
- View has a working close button, allowing you to exit the view
- number icon correctly shows the number of cards in the pile
- Draw pile view order is randomized on view enabled (the player shouldnt be able to know what order they will draw their deck in)

Card View Model
- Update view from old format with Single player ccg pack assets
- replace texts with text mesh pro's
- add rarity indicators
- add card type indicators (mAttack, Skill, etc)
- add talent type indicator (pyro, guardian, etc

- Elements to display
  - Card name
  - card description
  - card talent req
  - card type (mAttack, skill, etc)
  - rarity
  - energy cost

Enemy spawning
enemies spawn in the correct order of positions (middle pos first, then left and right, then far left and right) DONE

Melee Attack Anim Sequence
  - start run animation
  - start moving towards target node nose position
  - if arrived, play attack animation
  - after animation finished, start run back to original node position

Enemies implementation and design

Overview

- ideally, we should be able to create enemies via the inspector, without writing any code
  - how can we set up this system?
in the short term, perhaps we should just create enemies programatically and with prefabs. Once the game comes together more, we can consider how to refactor to create the inspector creation tools

Questions to answer for inspector system
- how do we define enemy behaviour patterns and routines?
- Problems:
  - some enemies randomly decide which ability to use
  - some enemies do specific abilities at specific moments (e.g. turn 1, turn 5, etc)
  - some enemies only do specific abilities in response to evolving battlefield conditions (e.g. only use ability if below 50% health)

Idea 1
- Create a base enemy prefab: all enemies will be instantiated with this
- instead of having specific enemy scripts attached to this prefab, it just has an enemy script
- we inject behaviour, data and views into this enemy prefab when it is created
- how to do this specifically? What data is needed?
  - UCM view element data
  - known abilities / actions
  - known passives and their stack count
  - behaviour / combat routine (which abilities in which order)
- The object that holds this info could be an SO called “EnemyDataSO”

- EnemyDataSO details and values
  - list of strings for each view element on UCM
    - how can we make this visible in the inspector?
    - Would be visual the model as we make it
- list of actions (abilities)
  - we custom create each action for each enemy
- list of passive traits and their stack count
  - each field has 2 values: StatusDataSO and int stacks.
- Combat routine
  - do we store data about which abilities go when in the enemy action object? Or perhaps in a new object called CombatRoutineElement
- General stats
  - starting health, max hp, initiative, etc
- Weapons
  - main hand and off hand
- enemy name!

- Ideas/values/fields for creating routine specifics to enemy actions
  - int priority: the higher this number, the more likely this ability will be selected
    - when deciding next action, perform the action with the highest priority. If there are multiple actions with the same priority level, choose one randomly, or choose based of frequency
- int frequencyChance: the % chance that an action will be selected as the next action (e.g. 30%)
- bool canBeChosenConsequetively: if this bool is true, an action can be performed multiple actions in a row. If false, it can be done once, then the next action must be something else.
- Not chooseAble: if this is ticked, this ability can NEVER be randomly selected as the next action
  - this field can be ticked for actions that only occur as a response to certain events
  - e.g. 'Split': die, then create 2 copies of yourself
    - this only occurs when the enemys health drops below 50%, then it is auto selected and overrides the currently queued action.
- Each enemy action has a List<ActionRequirement>
  - this is used to make enemies break from a normal routine and prioritise a certain action
  - e.g. if (current turn count is 6, choose this action)
- bool alwaysPrioritiseIfRequirementsMet
  - normally an action requirement just dictates whether an action will be considered as a choice for the next action. If this bool is checked, then the action is guaranteed to be selected if the actionRequirement conditions are met.

Action Plan + To Do
- Recreate all basic enemies from StS Act 1
- Recreate all elite enemies from StS Act 1
- Create a few of our own custom enemies (try make them with non sts actions/intents)n g
- Refactor and change code as we implement more enemies
- This process should hopefully help us design the enemy maker systems + logic for dictating routines and attacks better
- Extra to do:
  - find a way to show character's UCM, so we can preview model
  - make a better way to design enemies' model (currently using string references to UCM, this is annoying)

Refactoring EnemyData, EnemyAction, and EnemyController
- EnemyAction script is tricky to adequately create custom abilities
- we need a better system
- once we have refactored the system, we should try and recreate every enemy (basic/elite/boss) from act 1 as accurately as possible (ideally, identically).
- How do tell actions what animations their characters should perform?
- How do we tell actions what projectiles/VFX should be created?

Enemy Action + Enemy Action Effect Ideas

- Enemy action has a list of EnemyActionEffects
- When an enemy performs its action, it performs each EnemyActionEffect

MINI TO DO LIST (TO BE ADDED TO A MEISTR SPRINT CARD SHEET)
- Refactor PassiveManager script logic into passive controller script
- Design event and event queue system
- refaction current coroutine system to event system
- refactor singleton objects into static classes (if they no lomger run coroutines, and no longer have inspector fields, etc)
- Update status icon info hover
  - should show all status effects at once (maybe this isnt good for mobile though?)
  - mousing over intent tells you about the intent (e.g. This enemy intends to Attack for 7 Damage)